PRE-PRODUCTION

DEFINE

☐	Meet with clients to create project plan.

☐	Determine type of digital media.

☐	Set overall goals for design.

☐	Define target audience.

☐	Agree on deadlines.

☐	Create a budget.

☐	Research and select color scheme and set of typography based on client’s current marketing and branding materials.

STRUCTURE

☐	Gather and manage information and digital assets provided by the client.

- Create a file-naming convention to assure proper organization and storage.

- Save and organize files for easy and quick access.

☐	Create any necessary design documents.

☐	Get any actors or other on-camera participants to sign a talent release document.

☐	Choose hardware.

- Cameras

- Microphones

- Cables

- Video mixer for live productions

☐	Determine specific software needs.

- Video Editing Software – Captures video from the original source and imports it into the editing software (Example: Adobe Premiere, Final Cut Pro).

DESIGN

☐	Write a script that effectively conveys the intended message to the audience. Consider the following:

- The accepted vernacular of the target audience.

- The readers (performers) of the script.

- Script is needed to tell the actors (both on screen and for a voiceover) what to say and when.

- Gives direction to set lighting, sound effects, and other components of the project.

☐	Create storyboard.

- Sketch out a visual representation of each major scene of the video project.

- Provide information about the audio sources, camera movements, and transitions.

☐	Create a shot list in the sequence of the storyboard for the camera operators.

☐	Present script and storyboard to client for review and feedback.

☐	Redesign and resubmit for approval.

PRODUCTION

BUILD

☐	Setup equipment such as tripods, cameras, and lighting.

☐	Record footage according to the storyboard.

☐	Capture and name recorded video.

☐	Import recorded footage into the video editing software or gather existing footage from outside sources.

☐	Select, edit, and assemble the video clips according to the storyboard.

☐	Adjust audio levels, add titles, add transitions to the video clips to convey the intended message to the audience.

TEST

☐	Export final video to selected format.

☐	Check for errors and functionality.

☐	Revision based on test results.

☐	Preview the final version.

- Preview to see how the video will look on a particular output device (computer monitor, tablet, phone, etc.).

POST-PRODUCTION

DELIVERY

☐	Optimize the video for specific client needs, including:

- File format requirements (codecs)

- File size requirements

- File name requirements

☐	Submit the finalized version(s) of the video to the client.

☐	Outline a project launch plan (if needed).